SOP-003

Pre-Upgrade Backup & Rollback Procedure

Mandatory gate before any AAL or platform version upgrade

1. DOCUMENT INFORMATION

| SOP ID | SOP-003 | Version | 1.0 |
| --- | --- | --- | --- |
| Created | March 17, 2026 | Last Updated | March 17, 2026 |
| Author | Ozzy (Claude — Atlantis AI) | Approved By | Shane |
| Category | Change Management / Version Control | Status | Active |
| Applies To | All Atlantis ITS team members performing platform upgrades |
| Related Docs | INC-001 (AAL1.5 Rollback Incident), HT-001, TO-001 |

2. PURPOSE

This SOP defines the mandatory backup and verification steps required before initiating any platform version upgrade within the Atlantis ITS environment. It ensures that a clean, restorable snapshot exists prior to any upgrade attempt, enabling fast rollback with minimal downtime if the upgrade fails.

This procedure was formalized following INC-001, in which an incomplete backup of AAL1.5 resulted in approximately 5.5 hours of manual rebuild effort during a failed AAL2 upgrade.

3. SCOPE

This SOP applies to ALL of the following upgrade scenarios:

- AAL version increments (e.g., AAL1.5 → AAL2, AAL2 → AAL3)

- Major dependency or framework upgrades (Node.js, n8n, Docker base images)

- Platform or environment migrations (e.g., new Cloudflare tunnel, new Docker network)

- Any change that modifies the core platform state and cannot be easily undone

4. PREREQUISITES

Before executing this SOP, confirm the following are available:

- Access to D:\Data\AtlantisITS\ (local working directory)

- Git installed and authenticated to the Atlantis GitHub repository

- Sufficient disk space for a ZIP snapshot (minimum 2x current project size)

- VS Code or terminal access for Git operations

- Backups folder exists at E:\Data\AtlantisITS\backups\ (create if missing)

5. STEP-BY-STEP PROCEDURE

| # | Action |
| --- | --- |
| 1 | Verify current state is clean and committed Run 'git status' to confirm no uncommitted changes exist. Stash or commit all pending work before proceeding. |
|  | git status git add -A && git commit -m "Pre-upgrade commit — AAL[X.X] stable" |
| 2 | Tag the stable version in Git Create an annotated tag marking the current stable state. This tag becomes your rollback anchor point. |
|  | git tag -a AAL[X.X]-stable -m "Stable AAL[X.X] before upgrade to AAL[Y.Y]" git push origin AAL[X.X]-stable |
| 3 | Create a local ZIP snapshot Copy and ZIP the entire project folder to the backups directory. Name it with the AAL version and date for easy identification. |
|  | Destination: D:\Data\AtlantisITS\backups\AAL[X.X]-stable-YYYYMMDD.zip Tip: Right-click project folder > Send to > Compressed (zipped) folder |
| 4 | Verify the tag and snapshot Confirm the tag was pushed to GitHub and the ZIP file exists in the backups folder before proceeding. |
|  | git tag --list (confirm tag appears) Verify ZIP exists in D:\Data\AtlantisITS\backups\ before continuing |
| 5 | Document the upgrade intent Log the planned upgrade in the team's changelog or Atlantis AI memory file. Note what version you are moving from and to, and why. |
| 6 | Proceed with upgrade Only after Steps 1–5 are confirmed complete should the upgrade be initiated. If any step cannot be completed, DO NOT proceed. |

6. ROLLBACK PROCEDURE (IF UPGRADE FAILS)

If the upgrade fails at any point, follow these steps to restore the stable state:

| # | Rollback Action |
| --- | --- |
| A | Restore from Git tag Check out the stable tag to restore the codebase to the pre-upgrade state. |
|  | git checkout AAL[X.X]-stable git checkout -b rollback-AAL[X.X] git push origin rollback-AAL[X.X] --force |
| B | Restore from ZIP (if Git unavailable) Extract the ZIP snapshot from D:\Data\AtlantisITS\backups\ and overwrite the project directory. |
| C | Verify restored state Run git status and test the platform to confirm stable operation before notifying the team. |
| D | File an Incident Report Document the failed upgrade as an INC-XXX record and add it to the helpdesk / incident log. |

7. PRE-UPGRADE CHECKLIST (QUICK REFERENCE)

| Done | Checklist Item |
| --- | --- |
| ☐ | All changes committed — git status is clean |
| ☐ | Git tag created and pushed to GitHub (AAL[X.X]-stable) |
| ☐ | ZIP snapshot saved to D:\Data\AtlantisITS\backups\ |
| ☐ | Tag and ZIP both verified to exist |
| ☐ | Upgrade intent logged in changelog or AI memory file |
| ☐ | Team notified of planned upgrade window |
| ✓ | All items above confirmed — SAFE TO PROCEED WITH UPGRADE |

8. IMPORTANT NOTES & WARNINGS

| ⚠ WARNING | Do NOT skip this SOP. The INC-001 incident (5.5hr rebuild) was caused by proceeding without a complete backup. This checklist is a mandatory gate, not optional guidance. |
| --- | --- |
| ℹ NOTE | Git tags are lightweight and fast. There is no acceptable reason to skip Step 2. If you are unsure of the correct tag name, ask Ozzy before proceeding. |
| ✓ TIP | Name your ZIP with the date: AAL1.5-stable-20260317.zip. This makes it immediately clear when it was taken and allows multiple snapshots to coexist in the backups folder. |

9. REVISION HISTORY

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| 1.0 | Mar 17, 2026 | Ozzy / Shane | Initial release — drafted following INC-001 AAL1.5 rollback incident |
| 1.1 | Mar 17, 2026 | Ozzy / Shane | Updated backup path to E:\Backups\Projects\ (Toshiba Canvio) — corrected from D:\Data\AtlantisITS\backups\ |

— End of SOP-003 —